# CSIS 2430 — Project 3: Algorithm Performance

## 1) Project Information

- Course / Term: CSIS 2430-502

- Project: Project 3

- Team Name: SIX!

- Start Date: 2026-03-24

- Due Date: 2026-04-12

- Checkpoint Due Date (mid-project): 2026-04-05

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Nelson Long | Implementation | Owns core algorithm implementation; integrates modules; maintains main branch health. |  |
| Carlos Recinos | Verification | Creates test plan; edge cases; validates outputs; documents verification evidence. |  |
| Christopher Reynolds | Communications | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. |  |

## 3) Repository & Access (Required for Projects 1–4)

- Platform: GitHub

- Repository URL: https://github.com/Nelstromo/CS2430-Project3/tree/main

- Instructor invited as viewer by checkpoint?: Yes, public viewing access granted

- Repo Structure Requirement (summary): Include /docs with pseudocode, UML/diagram, design notes; keep updated at checkpoint.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up | 03/28/2026 | Nelson | Repo created | D | https://github.com/Nelstromo/CS2430-Project3/commit/757fd494a24e0063bedcb258b26aed4a5fbfa663 |
| Repo skeleton running | 04/25/2026 | Christopher; Carlos | README run steps; sample I/O runs. | D | https://github.com/Nelstromo/CS2430-Project3/tree/main https://github.com/Nelstromo/CS2430-Project3/blob/main/CONTRIBUTIONS.md |
| Core implementation complete | 04/10/2026 | Nelson | All required features implemented; compiles/runs end-to-end. | D | https://github.com/Nelstromo/CS2430-Project3/commit/52f4fb2f2ebff2832222a2fa45a3a74566efb907 https://github.com/Nelstromo/CS2430-Project3/commit/07a82f4c653270b3967d934b5f7a94f385494cb5 |
| Verification complete | 04/19/2026 | Carlos | Test suite covers edge cases; expected vs actual documented. | D | https://github.com/Nelstromo/CS2430-Project3/commit/42381393b9ce8a166a478450fef7421e9b6cc720 |
| Report/video draft complete | 04/25/2026 | Team | Draft report sections complete; video outline + script notes. | D | See submission |
| Final integration + submission | 04/26/2026 | Team | All deliverables finalized; tags release; submission package ready. | D | See submission |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + baseline README/run steps | Nelson; Christopher | 04/25/2026 | D | https://github.com/Nelstromo/CS2430-Project3/commit/757fd494a24e0063bedcb258b26aed4a5fbfa663 https://github.com/Nelstromo/CS2430-Project3/commit/8ba1bc9ba4d2e764876d3a261aafe87af4896c99 |  |
| 2 | Draft pseudocode for core algorithm in /docs | Nelson | 04/10/2026 | D | https://github.com/Nelstromo/CS2430-Project3/blob/main/docs/pseudocode.md |  |
| 3 | Draft UML in /docs | Carlos | 04/01/2026 | D | https://github.com/Nelstromo/CS2430-Project3/commit/9ec60dda31685ee7b9c65a4da3888e5ed70c8993 |  |
| 4 | Implement core data structures and parsing | Nelson | 04/10/2026 | D | https://github.com/Nelstromo/CS2430-Project3/commit/52f4fb2f2ebff2832222a2fa45a3a74566efb907 |  |
| 5 | Define verification plan (tests + edge cases) | Carlos | 04/19/2026 | D | https://github.com/Nelstromo/CS2430-Project3/commit/42381393b9ce8a166a478450fef7421e9b6cc720 |  |
| 6 | Implement edge-case tests + expected outputs | Carlos | 04/19/2026 | D | https://github.com/Nelstromo/CS2430-Project3/commit/42381393b9ce8a166a478450fef7421e9b6cc720 |  |
| 7 | Checkpoint package: update plan + docs + invite verification | Christopher | 04/12/2026 | D | See submission |  |
| 8 | Report draft (problem/design/verification/results) | Team | 04/26/2026 | D | See submission |  |
| 9 | Final polish: run instructions + release tag | Christopher | 04/26/2026 | D | See submission |  |

## 6) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 03/28/2026 | Repo created |  | https://github.com/Nelstromo/CS2430-Project3/commit/757fd494a24e0063bedcb258b26aed4a5fbfa663 |
| 03/28/2026 | Trello Board created |  | https://trello.com/b/vPxUZUEa/project-3-optimal-selection |
| 04/01/2026 | Project Plan document created |  | This document |
| 04/01/2026 | UML drafted |  | https://github.com/Nelstromo/CS2430-Project3/commit/9ec60dda31685ee7b9c65a4da3888e5ed70c8993 |
| 04/01/2026 | Updated Trello Board |  | https://trello.com/b/vPxUZUEa/project-3-optimal-selection |
| 04/10/2026 | Pushed pseudocode |  | https://github.com/Nelstromo/CS2430-Project3/blob/main/docs/pseudocode.md |
| 04/10/2026 | Drafted implementation |  | https://github.com/Nelstromo/CS2430-Project3/tree/main/src https://github.com/Nelstromo/CS2430-Project3/commit/52f4fb2f2ebff2832222a2fa45a3a74566efb907 |
| 04/10/2026 | Added testing module |  | https://github.com/Nelstromo/CS2430-Project3/commit/63c4164e64bbd6f52e3eaee5bdb752d9c8417180 https://github.com/Nelstromo/CS2430-Project3/commit/52f4fb2f2ebff2832222a2fa45a3a74566efb907 |
| 04/12/2026 | Project Plan uploaded |  | This document |
| 04/17/2026 | Contributions file added |  | https://github.com/Nelstromo/CS2430-Project3/commit/d68f78e873e7f97c0d2a745c983925dd09d94760 |
| 04/19/2026 | JUnit tests added |  | https://github.com/Nelstromo/CS2430-Project3/commit/42381393b9ce8a166a478450fef7421e9b6cc720 |
| 04/19/2026 | Branches merged |  | https://github.com/Nelstromo/CS2430-Project3/commit/8737edc20cc7fc39b97bc35bc7918ba05868c513 https://github.com/Nelstromo/CS2430-Project3/commit/fff01aeef2cf8a724209c1c346efcae52bea332b |
| 04/22/2026 | Bug fix |  | https://github.com/Nelstromo/CS2430-Project3/commit/07a82f4c653270b3967d934b5f7a94f385494cb5 |
| 04/25/2026 | Update Contributions |  | https://github.com/Nelstromo/CS2430-Project3/commit/8ba1bc9ba4d2e764876d3a261aafe87af4896c99 |
| 04/25/2026 | Update Readme |  | https://github.com/Nelstromo/CS2430-Project3/commit/2e29967df05b51b56fc18c7127c4df980d3cd597 |
| 04/26/2026 | Submit files |  | See submission |